That’s a solid idea—and very doable if you scope it correctly from the start. Let’s approach this like a small, practical shop ERP rather than a huge enterprise system.

Below is a clear, structured roadmap you can actually implement.

1. Define the Core Modules (MVP First)

Start with the minimum viable ERP. You can always add more later.

1. Inventory Management

Purpose: Know what you have, where it is, and its value.

Key features:

- Products (SKU, name, category, unit)

- Stock quantity (current, minimum level)

- Cost price & selling price

- Stock movements (in / out / adjustment)

- Low-stock alerts

Tables (conceptual):

- products

- stock_movements

- categories

2. Sales (POS / Invoicing)

Purpose: Track what you sell and generate receipts.

Key features:

- Create sales invoices

- Multiple items per sale

- Automatic stock deduction

- Discount support

- Payment methods (cash, transfer, credit)

Tables:

- sales

- sales_items

- customers (optional at first)

3. Purchasing

Purpose: Track buying from suppliers and update stock.

Key features:

- Purchase orders / purchase invoices

- Supplier management

- Automatic stock increase

- Purchase cost tracking

Tables:

- purchases

- purchase_items

- suppliers

4. Pricing

Purpose: Control profit margins.

Key features:

- Cost price vs selling price

- Price history

- Bulk price updates

- Optional: multiple price levels (retail / wholesale)

Tables:

- price_history

5. Expenses

Purpose: Know where money is going.

Key features:

- Expense categories (rent, transport, utilities, salary)

- Daily/monthly expense entry

- Reports

Tables:

- expenses

- expense_categories

2. Reports (Very Important)

Without reports, it’s not an ERP.

Essential reports:

- Daily / monthly sales

- Profit & loss

- Stock valuation

- Fast-moving / slow-moving items

- Expense summary

These are mostly SQL queries or backend logic.

3. Technology Stack (Choose Based on Skill)

Option A: Simple & Fast (Recommended for Small Shop)

- Backend: Python (Django / Flask)

- Database: PostgreSQL or MySQL

- Frontend: HTML + Bootstrap or React

- Deployment: Local PC or cloud (later)

Option B: Desktop-Based

- Python + SQLite

- Good if internet is unreliable

- Runs locally in your shop

Option C: Web + Mobile Later

- Backend: Django REST / FastAPI

- Frontend: React / Flutter

👉 If you tell me:

- Your programming level (beginner/intermediate/advanced)

- Preferred language (Python, PHP, JavaScript, etc.)

I can recommend exact tools.

4. Data Model (Simplified Example)

Product

- id

- name

- category_id

- cost_price

- selling_price

- quantity

Sale

- id

- date

- total_amount

- payment_method

SaleItem

- sale_id

- product_id

- quantity

- price

Stock updates are derived from sales and purchases—not manually edited.

5. Business Rules (Critical)

These rules prevent chaos:

- Stock cannot go below zero

- Sale price ≥ cost price (or warn)

- Every sale affects stock

- Every purchase affects stock

- Expenses do NOT affect stock

6. Phased Development Plan

Phase 1 (Week 1–2)

- Product management

- Inventory tracking

- Sales entry

Phase 2

- Purchasing

- Expense tracking

Phase 3

- Reports

- User roles (admin / cashier)

Phase 4

- Backup

- Mobile access

- Barcode scanner

7. Common Mistakes to Avoid

- Building everything at once

- No backups

- Manually editing stock numbers

- Ignoring expenses (kills profit tracking)

Next Step (Important)

To move forward efficiently, tell me:

- Your shop type (grocery, electronics, clothing, etc.)

- Your tech skill level

- Do you want web-based or desktop?

- Single shop or multiple branches?

From there, I can:

- Design the exact database schema

- Create sample code

- Or help you choose an existing open-source ERP and customize it